NATIONAL EPOXY PROS

Emergency 1-Day Website Recovery + AUTO BUILDER Handoff

Operator-ready packet for Drive, GitHub, Vercel, Supabase, and AUTO BUILDER validation

| Domain | nationalepoxypros.com |
| --- | --- |
| Mode | PLAN / DISCOVERY emergency recovery |
| Stack | GitHub, Vercel, Supabase, Google Drive, AUTO BUILDER |
| Visualizer | Use or connect to xtremepolishingsystems.com |
| Release Gate | Production requires operator approval |

# NATIONAL EPOXY PROS

## Emergency 1-Day Website Recovery + AUTO BUILDER Handoff

Use case: Provide this to another GPT, Base44 Apex agent, AUTO BUILDER agent, or Vercel/Codex workflow as the exact operating map for completing NationalEpoxyPros.com ASAP.

# PHASE / STEP

PHASE: PLAN MODE

STEP: Emergency Website Recovery Packet

Objective: Complete NationalEpoxyPros.com in one day by treating GitHub/Vercel as the active execution layer, Supabase as the operational backend, Google Drive as a rebuilt documentation system, and AUTO BUILDER as the governed validator/orchestrator.

# TODO

Recreate a clean Google Drive project structure because the current Drive is messy.

Use GitHub as the canonical source of truth for the website build.

Use Vercel for preview deployments, production release, Vercel Workflow, and 5-minute cron validation.

Use Supabase for leads, estimates, uploads, customer dashboard data, gallery, visualizer saves, and operational memory.

Integrate the Xtreme Polishing Systems visualizer as the visualization engine.

Build only what is required to ship the site in one day.

Stop all production, secret, payment, live publishing, destructive, or customer-message actions until operator approval.

Leave receipts for every meaningful action.

# MASTER INSTRUCTION FOR THE RECEIVING GPT / AGENT

You are acting as a governed AUTO BUILDER execution planner and validator for Strategic Minds. Your job is not to wander, brainstorm endlessly, or redesign the business. Your job is to organize the project, create the operating map, validate the source truth, and prepare the fastest safe path to complete NationalEpoxyPros.com within one day.

You must follow this locked sequence:

PLAN -> DISCOVERY -> BRAND -> APPROVAL -> DOCS -> BUILD -> VALIDATE -> RELEASE

For this emergency recovery, remain in PLAN/DISCOVERY unless the operator explicitly approves moving forward.

# PROJECT NAME

National Epoxy Pros

# PRIMARY DOMAIN

nationalepoxypros.com

# VISUALIZER REQUIREMENT

The Visualizer page must use or connect to xtremepolishingsystems.com as the visualizer source/engine. Do not rebuild a separate full visualizer unless explicitly approved. The National Epoxy Pros website should wrap the user experience around the XPS visualizer and drive users back into the estimate/customer-dashboard flow.

# SOURCE OF TRUTH ORDER

Use the following truth hierarchy:

GitHub repository and current deployed code

Vercel deployments and preview behavior

Supabase schema, storage, and data state

Approved brand direction: white, black, and yellow

Approved website map in this packet

Approved assets/images provided by Jeremy

Google Drive rebuilt source-truth docs

Existing messy Drive files only if validated

Inferred content only when no source truth exists

# REQUIRED STACK

Source Control: GitHub

Deployment: Vercel

Frontend: Next.js App Router

Database: Supabase

Storage: Supabase Storage

Auth: Supabase Auth

Workflow: Vercel Workflow

Cron: Vercel Cron, 5-minute heartbeat

AI Routing: Vercel AI Gateway

Validation: Playwright smoke tests

Documentation: Google Drive

Governance: AUTO BUILDER

# DRIVE STRUCTURE TO CREATE

Create this clean Drive folder system. Do not spend the day rescuing every old file. Create a clean launch command center.

National Epoxy Pros - Launch Command Center

00 Source Truth

01 Builder Docs

02 Brand

03 Website

04 Images

05 Content

06 SEO

07 Legal

08 Marketing

09 Customer Portal

10 Visualizer

11 Launch Receipts

12 Supabase

13 Vercel

14 GitHub

15 Smoke Tests

16 Rollback

## Required Drive Files

00 Source Truth/National Epoxy Pros Source Truth Index

01 Builder Docs/Frontend Build Doc

01 Builder Docs/Backend Build Doc

01 Builder Docs/Vercel Workflow + 5-Min Cron Doc

01 Builder Docs/Supabase Schema + RLS Doc

01 Builder Docs/AI Gateway Routing Doc

01 Builder Docs/Customer Dashboard Doc

01 Builder Docs/Visualizer Integration Doc

01 Builder Docs/Smoke Test Plan

01 Builder Docs/Rollback Plan

02 Brand/Brand Pack - White Black Yellow

03 Website/Website Sitemap

03 Website/Page-by-Page Build Checklist

05 Content/Core Website Copy

06 SEO/Service Page SEO Plan

06 SEO/Location SEO Template Plan

11 Launch Receipts/Launch Readiness Receipt

15 Smoke Tests/Smoke Test Receipt

16 Rollback/Rollback Receipt

# GITHUB STRUCTURE TO CREATE OR VALIDATE

/apps

/packages

/app

/components

/lib

/content

/public

/public/images

/public/logos

/supabase

/supabase/migrations

/supabase/policies

/workflow

/workflow/jobs

/workflow/cron

/scripts

/docs

/docs/builder

/docs/receipts

/tests

/tests/smoke

## Required GitHub Files

README.md

.env.example

vercel.json

middleware.ts

app/layout.tsx

app/page.tsx

app/services/page.tsx

app/visualizer/page.tsx

app/gallery/page.tsx

app/learning-center/page.tsx

app/commercial/page.tsx

app/locations/page.tsx

app/estimator/page.tsx

app/customer-dashboard/page.tsx

app/color-center/page.tsx

app/manufacturers/page.tsx

app/blog/page.tsx

app/faq/page.tsx

app/downloads/page.tsx

app/contact/page.tsx

app/legal/privacy/page.tsx

app/legal/terms/page.tsx

supabase/schema.sql

supabase/rls.sql

workflow/cron/validate.ts

workflow/jobs/website-launch-validator.ts

scripts/smoke-test.ts

docs/builder/FRONTEND_BUILD_DOC.md

docs/builder/BACKEND_BUILD_DOC.md

docs/builder/VERCEL_WORKFLOW_DOC.md

docs/builder/SUPABASE_DOC.md

docs/builder/SMOKE_TEST_DOC.md

docs/builder/ROLLBACK_DOC.md

# VERCEL REQUIREMENTS

Create or validate:

Vercel project connected to GitHub.

Preview deployment enabled.

Production domain mapped to nationalepoxypros.com.

Vercel Workflow configured for launch validation.

Vercel Cron configured as a 5-minute validator heartbeat.

Required environment variables documented in `.env.example`.

No secrets exposed in docs, repo, screenshots, or chat.

## Vercel Cron Purpose

Every 5 minutes, the validator should check:

Homepage loads

Navigation links resolve

Lead form route exists

Estimator route exists

Visualizer route exists

Supabase write/read smoke test works

Storage upload bucket exists

Customer dashboard route exists

Critical env vars are present

No obvious 500 errors

No broken production route

Receipt is written

# SUPABASE REQUIREMENTS

Create or validate these tables:

profiles

leads

estimates

estimate_items

projects

project_uploads

gallery_projects

visualizer_saves

manufacturer_profiles

service_pages

location_pages

faq_items

blog_posts

contact_messages

customer_documents

workflow_receipts

smoke_test_receipts

rollback_receipts

## Required Buckets

lead-uploads

project-photos

gallery

visualizer-saves

documents

brand-assets

## Required Supabase Rules

Enable RLS.

Customers can only see their own dashboard data.

Public can submit leads and contact messages.

Admin/service role handles validation and workflow receipts.

No public bucket should expose sensitive customer uploads.

Storage policies must separate public gallery assets from private customer uploads.

# WEBSITE MAP

This is the exact recommended page architecture for NationalEpoxyPros.com.

## Primary Navigation

Home

Services

Visualizer

Gallery

Learning Center

Commercial

Locations

Estimator

Contact

## Footer Navigation

About

Customer Dashboard

Color Center

Manufacturers

Blog

FAQ

Downloads

Financing

Privacy Policy

Terms of Service

Accessibility

# REQUIRED CORE PAGES

## 1. Home

Purpose: Convert visitors into leads quickly.

Required sections:

Hero

Trust bar

Before/after proof

Service cards

Visualizer CTA

Estimator CTA

Gallery preview

Commercial CTA

Reviews/testimonials

Manufacturer trust

FAQ preview

Final quote CTA

Footer

## 2. Services

Create a services landing page plus individual service pages.

Required service pages:

Garage Epoxy Floors

Commercial Epoxy Flooring

Industrial Flooring

Metallic Epoxy

Decorative Flake Floors

Quartz Flooring Systems

Solid Color Epoxy

Concrete Repair

Concrete Grinding

Concrete Polishing

Concrete Sealing

Pool Deck Coatings

Patio Coatings

Warehouse Floors

Restaurant Flooring

Retail Floors

Healthcare Flooring

Showroom Floors

Automotive Shop Floors

## 3. Visualizer

Purpose: Help users choose a floor and move into an estimate.

Required rule:

Use Xtreme Polishing Systems visualizer source/engine.

Recommended flow:

Explain the visualizer

Show XPS visualizer CTA/embed/link

Let user choose flake/metallic/quartz/solid color direction

Capture project type

Capture contact information

Push to estimate/customer dashboard

## 4. Gallery

Required filters:

Garage

Commercial

Industrial

Metallic

Flake

Quartz

Solid Color

Outdoor

Before and After

## 5. Learning Center

Required categories:

Epoxy Flooring Guide

Polyaspartic Guide

Polyurea Guide

Cost Guides

Maintenance

Concrete Repair

Color Guides

Commercial Flooring

DIY vs Professional

Warranty

FAQs

## 6. Commercial

Required industry pages:

Warehouses

Retail

Restaurants

Healthcare

Manufacturing

Automotive

Showrooms

Schools

Commercial Kitchens

Distribution Centers

## 7. Locations

Use scalable SEO structure:

/locations

/locations/[state]

/locations/[state]/[city]

City page template must include:

Local hero

Services available

Gallery preview

FAQ

Estimate CTA

Contact section

## 8. Estimator

Required form fields:

Name

Email

Phone

Address or city/state

Project type

Approximate square footage

Existing floor condition

Desired system

Timeline

Budget range

Photo upload

Visualizer interest

Consent checkbox

Submit

## 9. Customer Dashboard

Minimum launch version:

Login

Project status

Estimate status

Uploaded photos

Saved visualizer selections

Messages placeholder

Documents placeholder

Next-step CTA

## 10. Contact

Required:

Quote form

Phone

Email

Service areas

FAQ preview

Emergency/project timeline note

# BRAND REQUIREMENTS

Use the approved color direction:

White

Black

Yellow

Style direction:

Clean contractor authority

Premium but fast-loading

High-contrast CTAs

Bold black/yellow action blocks

White content sections

Strong gallery proof

No clutter

No cartoon look

No generic template look

# ONE-DAY PRIORITY ORDER

Do not attempt to finish every future feature before launch. Ship the essential revenue path first.

## Must Launch Today

Home

Services landing

Top service pages

Visualizer page connected to XPS

Gallery

Estimator form

Contact

About

FAQ

Privacy

Terms

Supabase lead capture

Photo upload bucket

Vercel deployment

Smoke test receipt

Rollback receipt

## Can Launch As Starter Version

Customer Dashboard

Learning Center

Commercial pages

Locations hub

Color Center

Manufacturers

Downloads

Blog

## Can Expand After Launch

Full city SEO factory

Advanced customer portal

Full AI assistant

Automated proposal engine

Project map

Saved visualizer comparison engine

Financing workflow

Review automation

Auto social publishing

# AUTO BUILDER OPERATING RULES

AUTO BUILDER is the validator and orchestrator, not an ungoverned builder.

It must:

Create TODO list

State PHASE / STEP

Enter PLAN MODE

Inspect source truth

Generate docs only after approval

Use dry-run first

Use branch/preview/sandbox by default

Never expose secrets

Leave receipts

Validate before release

Stop for production approval

Protected actions requiring approval:

Production deploy

Domain changes

Supabase destructive migrations

Secret changes

Payment activation

Live customer messages

Live social publishing

Drive destructive cleanup

GitHub main branch destructive changes

# VALIDATION CHECKLIST

Before production release, verify:

Homepage loads

All primary nav links work

Mobile layout works

Lead form submits

Estimator submits

Photo upload works

Supabase receives lead

Gallery renders

Visualizer page links to XPS

Contact page works

Privacy and terms exist

No console-breaking errors

No exposed secrets

No 404s on main routes

Vercel build passes

Smoke test receipt exists

Rollback plan exists

# ROLLBACK PLAN

If the launch fails:

Keep previous Vercel production deployment available.

Revert production alias to last known good deployment.

Preserve database migrations in timestamped files.

Do not delete old assets during emergency launch.

Keep launch branch separate until validation passes.

Write rollback receipt with failure cause and recovery step.

# RECEIPT FORMAT

Every agent action should leave a receipt using this format:

Receipt ID:

Timestamp:

Agent:

Phase:

Step:

Action:

Source Truth Used:

Files Changed:

Validation Performed:

Result:

Blocked Items:

Rollback Available:

Next Action:

# VERIFIED

The site target is NationalEpoxyPros.com.

The visual direction is white, black, and yellow.

The visualizer page must use or connect to Xtreme Polishing Systems.

The project needs an emergency one-day completion path.

The existing Drive is messy and should not be treated as the only source truth.

GitHub, Vercel, Supabase, Drive, and AUTO BUILDER are the required operating surfaces.

Vercel Workflow and 5-minute cron validation are part of the desired operating model.

# INFERRED

GitHub should become the canonical execution source because Drive is currently unreliable.

The first-day launch should prioritize revenue and lead capture over advanced portal depth.

Supabase should store leads, estimate requests, uploads, dashboard data, workflow receipts, and validation receipts.

The customer dashboard can launch as a minimum viable dashboard and expand after launch.

Location SEO and full learning center content can be scaffolded first and expanded later.

# COULD NOT VERIFY

The current GitHub repository name and exact branch for National Epoxy Pros.

The current Vercel project ID and deployment state.

Whether nationalepoxypros.com is already mapped correctly in Vercel.

The current Supabase project schema and storage bucket state.

The exact XPS visualizer URL or embed method to use.

Whether existing approved assets are already in GitHub, Drive, or Vercel.

# BLOCKERS

Messy Drive may slow source-truth discovery.

Exact GitHub repository and Vercel project may need confirmation.

XPS visualizer integration method must be verified.

Supabase schema may need creation or repair.

Production release requires operator approval.

Customer dashboard depth may exceed one-day launch scope.

# WORKAROUNDS

Treat GitHub and deployed Vercel state as source truth.

Create a clean Drive Launch Command Center instead of trying to fix every historical file.

Use XPS visualizer as external link/CTA first, then improve integration later.

Launch dashboard as MVP with project status, uploads, and saved selections.

Use static/service-template pages first, then expand SEO factory after launch.

Use Vercel preview + smoke tests before production alias change.

# NEXT ACTIONS

Ask operator to identify or approve the GitHub repository to use.

Read the current repo structure and Vercel deployment state.

Create the clean Drive Launch Command Center in dry-run first.

Generate builder docs for frontend, backend, Supabase, Vercel Workflow, cron, smoke test, rollback, and env checklist.

Validate whether the XPS visualizer is link, iframe, API, or redirect-based.

Create the one-day launch branch and complete only the required launch pages.

Run Playwright smoke tests.

Write launch readiness receipt.

Stop for production approval.